**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date |  |
| Team ID | PNT2025TMID09657 |
| Project Name | Rentease-HOUSE RENT APP USING MERN |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | 2 |
| Sprint-1 | User Confirmation | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | 4 |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | 4 |
| Sprint-1 | Property Listing (Owner) | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | 1 |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | 1 |
| Sprint-1 | Dashboard | USN-6 | As a user, I can reset my password if I forget it. | 2 | Low | 3 |
| Sprint-1 | Property Listing (Owner) | USN-7 | As an owner, I can edit an existing property listing. | 2 | Medium | 2 |
| Sprint-2 | Application Submission (Tenant) | USN-8 | As a tenant, I can submit a rental application for a property. | 1 | low | 3 |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 11 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 19 | 05 Nov 2022 |
| Sprint-3 | 13 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 10 | 15 Nov 2022 |
| Sprint-4 | 10 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 9 | 19 Nov 2022 |
| Sprint-5 | 9 | 6 Days | 1 Oct 2022 | 12 Oct 2022 | 16 | 12 Oct 2022 |
| Sprint-6 | 16 | 6 Days | 3 nov 2022 | 13 nov 2022 | 14 | 13 Nov 2022 |
| Sprint-7 | 18 | 6 Days | 13 nov 2022 | 23 nov 2022 | 11 | 23 Nov 2022 |
| Sprint-8 | 20 | 6 Days | 3 Oct 2022 | 3 nov 2022 | 18 | 3 nov 2022 |